ACTION ITEMS

2015/16 1ST QUARTER  PORT CONSULTATIVE COMMITTEE:  PORT OF RICHARDS BAY

09:00 WEDNESDAY 29 JULY FEBRUARY 2015

| PCC ACTION ITEMS |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | ACTION ITEM | DETAIL | BY WHEN | WHO |
| 1. | IDZ Presentation | A formal invitation was forwarded to the IDZ to make presentation has been accepted and will be presented at the 2nd Quarter PCC meeting. | 2nd Quarter PCC meeting | IDZ |
| 2. | KPI/TNPA/Terminal Operators | KPI Sub-committee meetings took place at all Ports. Those present at the sub-committee meetings had agreed to the measures. Port Users will engage with TPT as TPT customers. Feedback will be provided prior to the 2nd Quarter PCC meeting. | Prior to 2nd Quarter PCC | Port User |
| 3. | Stakeholders Data Base | Database has been received from TNPA and the Secretariat will clean up the database and thereafter circulate to Port User Representatives. | Ahead of the next PCC meeting | Secretariat |
| 4. | Letter of Appointment | All addresses for the Port of Richards Bay PCC members was received by the Secretariat. Chairperson to enquire whether the letters could be handed out to PCC members by the Minister at the World Maritime Day celebrations on 23 September 2015 in Richards Bay. | 23 September 2015 | DOT/Secretariat |
| 5. | Heavy lift cargo | Issues to be raised to the Port Manager first and thereafter if not resolved, it will follow the Protocol of Meeting process. Feedback will be given prior to the 2nd Quarter PCC | Prior to 2nd Quarter PCC | TNPA/Port Users |
| 6. | IMDG Training | DOT reported that due to financial constraints IMDG training provided by IMO will only take place in the KZN region (Durban) from 31/8 to 04/09. UN Dangerous Goods training will however take place regionally and logistics will be communicated shortly. | Ongoing | DOT |
| 7. | Nomination and Election Process | Secretariat finalising process. Feedback will be given at the next PCC meeting | Prior to 2nd Quarter PCC | Secretariat |
| 8, | TNPA Port Development Framework Plan – CAPEX, Port Performance, Port Planning | The presentation by TNPA on 25 May 2015 was supported by the Port of Richards Bay PCC members | Ongoing | All |
| 9. | Labour Guidelines | A meeting will be convened with the National Office Bearers of both UNTU and SATAWU in Johannesburg to draft the Labour Guidelines for the PCC meetings going forward. | Prior to 2nd Quarter PCC | National Labour/Secretariat |
| 10. | National Ports Act Review | Suggested amendments by PCC members to the National Ports Act has been submitted. Issue is currently on the Agenda of the NPCC. Feedback will be given after the next NPCC meeting which is scheduled to take place on 28 August 2015. | 2nd Quarter PCC | DOT/Port Regulator |
| 11. | Single Transport Economic Regulator | Issue is on the agenda at the NPCC. Feedback will be given after the next NPCC meeting which is scheduled to take place on 28 August 2015. | 2nd Quarter PCC | DOT/Port Regulator |
| 12. | PSP Framework | The DOT PSP Framework will be presented to all Ports at the 2nd Quarter PCC meeting. | 2nd Quarter PCC | DOT |