ACTION ITEMS

2015/16 1ST PORT CONSULTATIVE COMMITTEE FOR THE PORT OF DURBAN

09:00 THURSDAY 30 JULY 2015

| PCC ACTION ITEMS |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | ACTION ITEM | DETAIL | BY WHEN | WHO |
| 1. | Update on Navis | It was requested that TNPA request TPT to do presentation regarding the risk of navis breakdown at the next PCC meeting. | Ongoing | TNPA/TPT |
| 2. | North Quay – berth deepening plans | EIA has been approved and ROD has been received. TNPA Port Engineering department. Submission is currently with the office of Minister of Environmental Affairs awaiting approval. Update will be provided at the 2nd Quarter PCC meeting. | 2nd Quarter PCC | TNPA |
| 3. | Customs Clearance – City Deep | Issue with recognising City Deep as a customs clearance point is still outstanding. By-law still not been changed. Update at next PCC meeting. | 2nd Quarter PCC | Port User: Mr Pretorius |
| 4. | Landside Issues including Port congestion and a truck staging area | Study in process regarding port congestion. It was requested that this traffic study must be done independently of the DDOP. Meeting between TNPA and Port Users on 21 August 2015. Feedback will be given at the next PCC meeting. | 2nd Quarter PCC | TNPA/Port Users |
| 5. | Weighbridge update | A sub-committee consisting of Local & Provincial Government PCC representative and Mr Fanie Pretorius was established to draft a letter on behalf of the PCC for the Port of Durban to the Port Manager detailing issues and onus of responsibility of overloading of trucks. Letter was forwarded to the Port of Durban Port Manager and response is still outstanding. Issue of rental of premises has been resolved. Discussion taking place between TNPA and Port Users. | 2nd Quarter PCC | TNPA/Port Users |
| 6. | TOPS | As per request at the 3rd Quarter PCC by the PRSA, TNPA to include stats regarding TOPS indicating terminals that has reached targets according to Phase 1 and terminal operators whom have not. | 1st Quarter 2015/2016 PCC meeting | TNPA |
| 7. | IMDG Training | DOT reported that due to financial constraints IMDG training provided by IMO will only take place in the KZN region (Durban) from 31/8 to 04/09. UN Dangerous Goods training will however take place regionally and logistics will be communicated shortly. | 2nd Quarter PCC | DOT |
| 8 | Single Economic Regulator | This matter is currently a discussion point at the NPCC. Feedback will be provided after the 28 August 2015 NPCC meeting. | 2nd Quarter PCC | DOT |
| 9. | TNPA Presentation | Port Performance – TNPA to include formula sheet for various measures as part of presentation. | Ongoing | TNPA |
| 10. | TNPA Presentation | CAPEX – Additional information to be included in the presentation: e.g. - how far is a project - what is the timelines and - cost thus far. - General Maintenance and dredging plans | Ongoing | TNPA |
| 11. | TNPA PDFP Capex Roadshow | The Port Development Framework Plan for the Port of Durban supported by the Port Consultative Committee as presented at the PDFP Roadshow held 25th May 2015. Dredging budget as presented is satisfactory. | Ongoing | ALL |
| 12. | Operation Phakisa | Project Managers to do presentation on status of projects forming part of Operation Phakisa. | 2nd Quarter PCC | TNPA |
| 13. | Protocol of Meetings | PCC Representatives to forward all suggestions etc to the NPCC representatives for each port. | 2nd Quarter PCC | All |
| 14. | PSP Framework Plan | DOT to present PSP Framework plan at the next round of PCC meetings for all ports. | 2nd Quarter PCC | DOT |
| 15. | NPCC Meetings | Secretariat to circulate the last NPCC Meetings Minutes to all PCC members. | Prior to 2nd Quarter PCC | Secretariat |