ACTION ITEMS

2015/16 1ST  QUARTER PORT CONSULTATIVE COMMITTEE:  PORT OF CAPE TOWN 09:00, THURSDAY 23 JULY 2015

| PCC ACTION ITEMS |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | ACTION ITEM | DETAIL | BY WHEN | WHO |
| 1. | DAFF presentation | - The Secretariat will again request the DAFF presentation and circulate to all PCC member. - If members need any clarity, comments will be forwarded to the Harbour Master’s office. | Prior to 2nd The Quarter 2015/16 meeting | DAFF/Secretariat/Harbour Master |
| 2. | Ship Repair Strategy (extension of the Repair Quay) | - TNPA advised that a decision was made not to proceed with this CAPEX item and therefore no business case will be presented to the PCC. This matter will be matter will be closed. - The Chairperson requested that the Operation Phakisa Ship Repair Strategy be added to the standard Agenda as a standing item | Closed Ongoing | TNPA |
| 3. | Floating Crane | - The Harbour Master reported that the units are still outstanding for the repair of the floating crane. - Port of Cape Town is also currently busy with a study to establish the viability/need of the floating crane taking into consideration that it has not been fully utilized in the past 2 years. | 2nd Quarter 2015/16 PCC meeting | Harbour Master |
| 4. | Underwater surge | - Phase 1 – data collection was completed. - Phase 2 – a service provider to be sourced to do investigation regarding the damages caused and also the cause. TNPA will include shipping lines in this process. | 2nd Quarter 2015/16 PCC meeting | TNPA |
| 5. | Aids to Navigation | - New leading lights is in place and the old leading lights has been removed. - Matter is finalised and will be taken off the Matters Arising. | Finalised | TNPA |
| 6. | Labour | - UNTU PCC representative to provide feedback to Secretariat regarding National Office bearer decision on drafting of Labour Guidelines. - Once feedback is received, a workshop will be scheduled. | Prior to 2nd Quarter PCC meeting | Labour/Secretariat |
| 7. | IMDG Training | - IMO confirmed that due to financial constraints, the IMDG training will only take place in KZN region during September 2015. - DOT has confirmed that UN Dangerous Goods training will however be provided on a regional basis once service provider has been sourced. Dates and venues will be circulated once all logistics has been confirmed.DOT still awaiting feedback from the IMO with regards to confirmation of training. | Ongoing | DOT/Secretariat |
| 8. | TNPA Presentation | - The updated TNPA presentation will be circulated. - Replacement of crane at Ship Repair business case will be presented at the 2nd Quarter PCC. | By 28th July 2015 2nd Quarter PCC meeting | TNPA/Secretariat |
| 9. | Port of Port Nolloth | - Presentation regarding the Refurbishment of Port Nolloth business case was accepted and supported by the PCC meeting. - Update will be ongoing. | Finalised | TNPA |
| 10. | Port Development Framework Plan (Port of Cape Town Roadshow) | - The PCC for the Port of Cape Town has given approval to TNPA Port of Cape Town to proceed with CAPEX and OPEX for the PDFP as presented at the PDFP roadshow. - Secretariat will forward questions / comments received at the roadshow directly to all Port Managers for response. | Approval granted 28th July 2015 | All Secretariat |
| 11. | Local Government | - Presentation will be presented at the next PCC meeting regarding the Freight transport model by the City of Cape Town. | 2nd Quarter PCC meeting | Local Government |